Test Plan Document

Project Name : Register Page Module(NopCommerce)
Version : 1.0
Prepared By : Srushti L
Date : 14-09-2025
Document Status: Draft

1. Introduction

The purpose of this Test Plan is to define the strategy, scope, objectives, resources, schedule, and approach for testing the Register Page Module of the NopCommerce application. This ensures that the registration functionality works as expected and meets business requirements before release.

2. Objectives

- Verify that users can successfully create an account using the Register Page.

- Ensure all mandatory fields are validated properly.

- Verify error handling for invalid and missing inputs.

- Validate UI, functional, and security aspects of the module.

3. Scope of Testing

In Scope:

- Functional Testing of registration fields.

- Input validation (positive & negative).

- UI/UX verification (labels, alignment, responsiveness).

- Cross-browser testing (Chrome, Firefox, Edge).

- Security validations (password masking, data privacy).

Out of Scope:

- Backend database validation beyond registration.

- End-to-end workflows like email confirmation and login (covered in separate modules).

4. Test Items

- Registration Page (UI + Functionalities).

- Fields: First Name, Last Name, Email, Password, Confirm Password, Gender, Newsletter checkbox.

- Buttons: Register, Back, Continue.

5. Features to be Tested

- Mandatory field validation.

- Proper error messages for invalid inputs.

- Password strength and confirmation validation.

- Newsletter checkbox (default checked).

- Successful account creation with valid inputs.

6. Features Not to be Tested

- Payment module.

- Shopping cart functionality.

- Other NopCommerce modules outside Registration.

7. Test Strategy

- Testing Levels: Unit (dev), Integration, System, UAT.

- Testing Types:

  - Functional Testing

  - Positive Testing

  - Negative Testing

  - UI/Usability Testing

  - Security Testing (basic level)

  - Regression Testing

8. Test Environment

- OS: Windows 10, Windows 11

- Browsers: Chrome (latest), Firefox (latest), MS Edge

- Tools:

  - Manual Testing → Excel/Google Sheets (for test cases)

9. Test Data

- Valid Email IDs (e.g., testuser01@gmail.com)

- Invalid Emails (abc, test@, test@.com)

- Weak & Strong Passwords

- Blank input scenarios

10. Entry and Exit Criteria

Entry Criteria:

- Register Page is developed and stable build deployed.

- All prerequisite documents (SRS, FRD) available.

Exit Criteria:

- All planned test cases executed.

- All critical and major defects fixed and closed.

- Test summary report prepared.

11. Roles and Responsibilities

- QA Tester (Srushti) → Prepare test cases, execute tests, log defects.

- QA Lead → Review test plan and cases.

- Developer → Fix reported bugs.

- Project Manager → Approve final release.

12. Deliverables

- Test Plan

- Test Scenarios & Test Cases

- Test Data Sheets

- Defect Report

- Test Summary Report

13. Risks & Mitigation

- Risk: Test environment not available on time.

  - Mitigation: Arrange backup test environment.

- Risk: Delay in build delivery from developers.

  - Mitigation: Align with Dev team for proper timelines.

14. Schedule

- Test Plan Preparation → 1 day

- Test Case Design → 2 days

- Test Execution → 3 days

- Defect Reporting & Retesting → 2 days

- Test Summary Report → 1 day